Project Scope & Requirements Document

# Serpo AI — Web Platform, Smart Contracts & Grid Bot System

| Field | Detail |
| --- | --- |
| Document Title | Project Scope & Requirements Document — Serpo AI Web Platform, Smart Contracts & Grid Bot System |
| Version | 4.0 |
| Date | March 19, 2026 |
| Developer | Isaac Mukonyezi — Tech Market Ug |
| Client | Serpocoin Project |
| Status | For Agreement |

# Document Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | March 12, 2026 | SerpoAI Team | Initial technical SRD |
| 2.0 | March 13, 2026 | SerpoAI Team | Expanded with Collateral Vault and Grid Bot |
| 3.0 | March 13, 2026 | Isaac Mukonyezi | Restructured as stakeholder scope document |
| 4.0 | March 19, 2026 | Isaac Mukonyezi | Added full web platform redesign, updated tech stack (Inertia.js + React), revised timeline and cost |

# Table of Contents

[Introduction](#1-introduction)

[Project Scope](#2-project-scope)

[Deliverables](#3-deliverables)

[Smart Contract Overview](#4-smart-contract-overview)

[Multi-Market Grid Bot Overview](#5-multi-market-grid-bot-overview)

[How It Works — User Journey](#6-how-it-works--user-journey)

[Technical Approach](#7-technical-approach)

[Timeline](#8-timeline)

[Cost & Payment Terms](#9-cost--payment-terms)

[Acceptance Criteria](#10-acceptance-criteria)

[Assumptions & Dependencies](#11-assumptions--dependencies)

[Risks](#12-risks)

[Post-Launch Support](#13-post-launch-support)

[Agreement](#14-agreement)

# 1. Introduction

## 1.1 Purpose

This document defines the project scope, deliverables, timeline, and cost for developing a full web platform redesign, a smart contract system, and a multi-market grid bot (crypto, forex, stocks) for the Serpo AI platform. It serves as a mutual agreement between the developer and the client on what will be built, what will not be built, and the terms of engagement.

## 1.2 Background

Serpo AI is a production-deployed AI-powered trading intelligence platform accessible via Telegram bot (40+ commands) and website (ai.serpocoin.io). The platform currently provides:

AI-powered market analysis (OpenAI GPT-4o-mini, Google Gemini, Groq)

Real-time blockchain monitoring via TonAPI

Technical analysis (RSI, MACD, EMA, support/resistance, divergence)

Token verification across 20+ chains

Whale alert tracking

Portfolio management and custom price alerts

Currently, all features are free and accessible only via Telegram. The existing website (ai.serpocoin.io) is a basic static landing page. This project introduces a modern data-driven web platform exposing all 40+ features, a SerpoCoin-powered subscription model, and automated multi-market grid trading (crypto, forex, stocks) to create a sustainable revenue stream and attract users.

## 1.3 Existing SERPO Token

The SerpoCoin (SERPO) Jetton token is already deployed on TON Mainnet:

Contract Address: `EQCPeUzKknneMlA1UbivELxd8lFUA_oaOX9m9PPc4d6lHQyw`

No new token will be created. All smart contracts in this project integrate with this existing token.

# 2. Project Scope

## 2.1 What Will Be Developed (In Scope)

A. Smart Contracts on TON Blockchain

Subscription Contract — monthly SERPO payment unlocks AI tool access

Fee Distribution Contract — automated 7% trading fee split

Vault Contract — owner-controlled treasury for platform revenue

Collateral Vault Contract — user deposits to guarantee performance fees

B. Backend Integration (extending existing Laravel application)

New Laravel services for subscription verification, wallet connection, referral tracking, collateral management, and grid bot control

Database migrations for new tables (subscriptions, referrals, collateral, grid bot configurations, trades, backtests)

New API endpoints for subscription, referral, collateral, and grid bot operations

New Telegram bot commands (`/subscribe`, `/referral`, `/collateral`, `/mystatus`, `/grid`, `/grid_start`, `/grid_stop`, `/backtest`)

C. Full Web Platform Redesign

Complete redesign of the web frontend from a static landing page to a modern, data-driven platform (CoinGecko-style, dark theme)

All 40+ existing Telegram bot features exposed on the web (market data, technical analysis, signals, whale alerts, portfolio, AI predictions, charts, heatmaps, news, education)

12 main sections: Dashboard, Market Data, Technical Analysis, Derivatives & Flow, Whale Activity, Charts & Visualization, Trading, AI & Predictions, Token Metrics, News & Learning, Copy Trading, Account

Telegram Login Widget for authentication (same user identity as bot, no new accounts)

TON Connect wallet connection (Tonkeeper, MyTonWallet, OpenMask)

Subscription, referral, collateral, and grid bot dashboards integrated into the web platform

D. Backend API Layer

New API controller with ~30 endpoints to serve the web platform

All existing services (42) exposed via REST API to the frontend

Telegram Login verification middleware

E. Multi-Market Grid Bot Engine

Crypto exchange connectors: Binance, KuCoin, and Bybit (REST + WebSocket)

Forex broker connectors: OANDA (REST API v20), FXCM (REST API), MetaTrader 5 (Python API)

Stock broker connectors: Interactive Brokers (REST API + WebSocket), Alpaca (REST API v2 + WebSocket)

Adaptive grid engine with ATR-based spacing and dynamic order sizing

AI signal layer for trend detection and grid activation/pause

Risk management (stop-loss, max exposure, leverage control)

Backtesting engine with historical data simulation across all 3 markets

Real-time monitoring and position tracking

## 2.2 What Will NOT Be Developed (Out of Scope)

| Item | Reason |
| --- | --- |
| Mobile app changes | Existing app not modified |
| New token creation | SERPO token already exists on TON Mainnet |
| Marketing & user acquisition | Client responsibility |
| Community management | Client responsibility |
| Third-party security audit | Recommended but requires separate engagement and budget |

# 3. Deliverables

Upon completion, the following will be delivered:

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Full Web Platform | Complete redesign of ai.serpocoin.io — 12 sections, 25 pages, all 40+ features accessible on the web with modern dark-theme UI (CoinGecko-style) |
| 2 | API Controller Layer | ~30 REST API endpoints serving the web platform, backed by existing 42 services |
| 3 | Telegram Login Integration | Web authentication via Telegram Login Widget — same user identity as Telegram bot |
| 4 | Subscription Contract | Tact smart contract deployed to TON Mainnet — accepts SERPO payment, activates 30-day subscription |
| 5 | Fee Distribution Contract | Tact smart contract — splits 7% trading fee (4% vault, 3% referrer) |
| 6 | Vault Contract | Tact smart contract — accumulates platform revenue, owner-only withdrawal |
| 7 | Collateral Vault Contract | Tact smart contract — manages user collateral deposits for CEX trade fee guarantees |
| 8 | Backend Services | 5 new Laravel services: SubscriptionVerificationService, WalletConnectionService, ReferralTrackingService, CollateralVaultService, GridBotService |
| 9 | Database Migrations | 8+ new database tables integrated with existing user system |
| 10 | Telegram Bot Commands | 8 new commands: `/subscribe`, `/referral`, `/collateral`, `/mystatus`, `/grid`, `/grid_start`, `/grid_stop`, `/backtest` |
| 11 | TON Connect Integration | Wallet connection flow for website and Telegram (QR code + deep link) |
| 12 | Subscription Dashboard | Web page showing subscription status, expiry, and payment history |
| 13 | Referral Dashboard | Web page showing referral link, referred users, and earnings |
| 14 | Multi-Market Grid Bot Engine | Trading engine with connectors for Binance/KuCoin/Bybit (crypto), OANDA/FXCM/MT5 (forex), Interactive Brokers/Alpaca (stocks) — adaptive grid, AI signals, risk management |
| 15 | Grid Bot Monitoring Dashboard | Web page showing active grids, P/L, trade history, and grid level visualization |
| 16 | Backtesting Engine | Historical data simulation to validate grid strategies before live trading |
| 17 | Testnet Deployment | All 4 contracts deployed and tested on TON Testnet |
| 18 | Mainnet Deployment | All 4 contracts deployed to TON Mainnet, backend live, grid bot operational |

# 4. Smart Contract Overview

## 4.1 Subscription Contract

Purpose: Accepts SERPO token payments from users and activates a 30-day subscription to Serpo AI's premium features.

How it works:

User sends SERPO tokens to the contract

Contract verifies the correct amount was sent

If the user was referred by someone, the payment is split 50/50 — half to the referrer, half to the vault

If no referrer, 100% goes to the vault

User's subscription is activated for 30 days

If the user already has an active subscription, 30 days are added to the existing expiry

Subscription price: Equivalent of $10 USD in SERPO tokens (dynamically adjustable by contract owner).

## 4.2 Fee Distribution Contract

Purpose: Handles the 7% performance fee charged on profitable trades made by the platform's trading bots.

How it works:

When a user's trade is profitable, a 7% fee is calculated

The fee (in SERPO tokens) is sent to this contract

Contract splits the fee: 4% to the vault (platform revenue), 3% to the user's referrer

If the user has no referrer, the full 7% goes to the vault

No fee is charged on losing trades

## 4.3 Vault Contract

Purpose: Treasury contract that accumulates all platform revenue (subscription payments + trading fees).

How it works:

Receives SERPO tokens from the Subscription Contract and Fee Distribution Contract

Tracks total revenue received

Only the designated owner can withdraw funds

Balance is publicly queryable on-chain for transparency

## 4.4 Collateral Vault Contract

Purpose: Allows users to deposit SERPO tokens as collateral to guarantee performance fee payment when trading on centralized exchanges (Binance, KuCoin, Bybit).

How it works:

User deposits SERPO tokens into the contract — balance tracked per wallet

When the platform records a profitable CEX trade, the 7% fee is deducted from the user's collateral balance

Deducted fees are split: 4% to vault, 3% to referrer (same as Fee Distribution)

Users can withdraw their unused collateral at any time

Only the wallet owner can withdraw their own collateral

Why collateral is needed: On centralized exchanges, the platform cannot deduct fees on-chain during the trade. Collateral ensures fees can always be collected after a profitable trade.

Note: Collateral is NOT required for DEX trades (STON.fi / DeDust) — fees are deducted automatically on-chain during the trade.

## 4.5 Payment Flow Summary

┌──────────────────────┐

│   User Pays SERPO    │

│   (Subscription)     │

└──────────┬───────────┘

│

┌──────────▼───────────┐

│  Subscription        │

│  Contract            │

└──────────┬───────────┘

│

┌──────────────┼──────────────┐

│ Has Referrer?│               │

▼              ▼               │

┌───────────┐  ┌───────────┐          │

│ 50% to    │  │ 50% to    │    No Referrer:

│ Referrer  │  │ Vault     │    100% to Vault

└───────────┘  └───────────┘          │

▼

┌───────────┐

│   Vault   │

│ Contract  │

└───────────┘

┌──────────────────────┐

│  Profitable Trade    │

│  (7% Fee)            │

└──────────┬───────────┘

│

┌──────────────────┼──────────────────┐

│ CEX Trade        │                   │ DEX Trade

▼                  │                   ▼

┌───────────────┐          │          ┌────────────────┐

│  Deduct from  │          │          │  Auto-deduct   │

│  Collateral   │          │          │  on-chain      │

│  Vault        │          │          │  during swap   │

└───────┬───────┘          │          └────────┬───────┘

│                  │                   │

└──────────────────┼───────────────────┘

│

┌──────────▼───────────┐

│  Fee Distribution    │

│  Contract            │

└──────────┬───────────┘

│

┌──────────┼──────────┐

▼                     ▼

┌───────────┐        ┌───────────┐

│ 4% Vault  │        │ 3% Referrer│

└───────────┘        └───────────┘

# 5. Multi-Market Grid Bot Overview

## 5.1 What Is a Grid Bot?

A grid bot is an automated trading strategy that places buy and sell orders at preset price intervals (a "grid") above and below a set price. The bot profits from price oscillations — buying low and selling high repeatedly as the price moves within the grid range.

## 5.2 Supported Exchanges & Brokers

Crypto Exchanges

| Exchange | Connection | Markets |
| --- | --- | --- |
| Binance | REST API + WebSocket | Spot + Futures |
| KuCoin | REST API + WebSocket | Spot + Futures |
| Bybit | REST API + WebSocket | Spot + Futures |

Forex Brokers

| Broker | Connection | Markets |
| --- | --- | --- |
| OANDA | REST API v20 | 108+ forex pairs, commodities (XAU, XAG) |
| FXCM | REST API | Forex pairs, practice accounts |
| MetaTrader 5 | Python API (MetaTrader5 package) | Forex pairs, commodities |

Stock Brokers

| Broker | Connection | Markets |
| --- | --- | --- |
| Interactive Brokers | REST API + WebSocket | 103+ global exchanges (US, UK, Europe, Asia) |
| Alpaca | REST API v2 + WebSocket | US equities (NYSE, NASDAQ), fractional shares |

## 5.3 Key Features

Adaptive Grid Engine

Dynamic grid spacing based on market volatility (ATR-based)

Automatic order sizing based on capital allocation

Partial profit-taking at grid levels

Support for both long and short grids

AI Signal Layer

Detects market conditions (sideways vs trending)

Automatically pauses grids during strong trends (to prevent losses)

Volatility analysis for optimal grid spacing

Resumes grids when sideways conditions return

Risk Management

Maximum exposure limits per trading pair

Stop-loss protection

Leverage control for margin/futures accounts

Real-time risk alerts via Telegram

Backtesting

Test strategies against historical price data before risking real money

Simulated P/L, win rate, max drawdown, and Sharpe ratio reports

Monitoring Dashboard

Real-time profit/loss visualization

Active grid level display

Trade history and performance analytics

Accessible via web dashboard and Telegram commands

## 5.4 How It Connects to Smart Contracts

When the grid bot closes a profitable trade:

The 7% performance fee is calculated

Fee is deducted from the user's SERPO collateral (via Collateral Vault Contract)

Fee is split: 4% to vault, 3% to referrer (via Fee Distribution Contract)

User keeps 93% of profits

# 6. How It Works — User Journey

┌──────────────────────────────────────────────────────────────────────┐

│                          USER JOURNEY                                │

│                                                                      │

│  ACCESS VIA WEB                       ACCESS VIA TELEGRAM            │

│  ┌───────────────────┐                ┌───────────────────┐          │

│  │ ai.serpocoin.io    │                │ @SerpoAIBot       │          │

│  │ Log in with        │                │ /start             │          │

│  │ Telegram Login     │                │                    │          │

│  └────────┬──────────┘                └─────────┬─────────┘          │

│           │                                     │                    │

│           └──────────────┬──────────────────────┘                    │

│                          ▼                                           │

│                  Same User Identity                                  │

│                  (telegram_id)                                       │

│                          │                                           │

│  1. Connect       2. Subscribe      3. Deposit Collateral            │

│     Wallet     →     with SERPO  →     (for grid trading)            │

│                                                                      │

│  4. Use AI Tools     5. Start Grid Bot    6. Refer Friends           │

│     Web: Dashboard →    Web: Grid UI    →    Share link              │

│     Bot: /predict       Bot: /grid_start     Earn 50% subs          │

│     Bot: /analyze       Bot: /backtest       Earn 3% fees           │

│     Bot: /rsi           Bot: /grid                                   │

│     Bot: /scan                                                       │

│                                                                      │

│  ┌──────────┐   ┌───────────────┐   ┌───────────────────┐            │

│  │ Tonkeeper│   │ Pay SERPO     │   │ Grid bot trades   │            │

│  │ Scan QR  │   │ ($10/month)   │   │ on 8 connectors:  │            │

│  │          │   │               │   │ Crypto: Binance,  │            │

│  └────┬─────┘   └──────┬────────┘   │  KuCoin, Bybit    │            │

│       │                │            │ Forex: OANDA,     │            │

│       │                │            │  FXCM, MT5        │            │

│       │                │            │ Stocks: IB,       │            │

│       │                │            │  Alpaca           │            │

│       │                │            └───────────────────┘            │

│       ▼                ▼                                             │

│  Wallet Address   Smart Contract                                     │

│  = User ID        Processes Payment                                  │

│                   Activates 30-Day Access                             │

│                   Manages Collateral                                  │

│                   Distributes Fees                                    │

└──────────────────────────────────────────────────────────────────────┘

# 7. Technical Approach

| Component | Technology | Notes |
| --- | --- | --- |
| Smart Contracts | Tact language on TON blockchain | 4 contracts, deployed via TON Blueprint |
| Backend | Laravel 12 (PHP 8.2+) | Existing application — extended, not rebuilt |
| Database | PostgreSQL / MySQL | Existing database — new tables added via migrations |
| Grid Bot Engine | Python 3.12+ | pandas, NumPy, TA-Lib for analysis; asyncio for real-time execution |
| Crypto APIs | Binance, KuCoin, Bybit | REST + WebSocket — spot and futures |
| Forex APIs | OANDA v20, FXCM REST, MT5 Python | REST + streaming — 108+ forex pairs, commodities |
| Stock APIs | Interactive Brokers, Alpaca v2 | REST + WebSocket — US and global equities |
| Wallet Integration | TON Connect 2.0 | Supports Tonkeeper, MyTonWallet, OpenMask |
| Blockchain Data | TonAPI v2 | Subscription verification, transaction monitoring |
| Frontend | Inertia.js 2.0 + React 19 | Integrated with Laravel — no separate API server needed; Tailwind CSS 4.0 + Vite 7.0 |
| Telegram | Telegram Bot API | Existing bot — new commands added |
| Hosting | Existing VPS (ai.serpocoin.io) | No new infrastructure required |

Key principle: The existing Serpo AI platform is extended — not rebuilt. All 40+ existing bot commands continue to work unchanged.

# 8. Timeline

Estimated duration: 14–16 weeks (working 5 hours/day)

| Phase | Week(s) | Deliverables |
| --- | --- | --- |
| Web Platform Redesign | 1–3 | Full web platform — 12 sections, 25 pages, Inertia.js + React, Telegram Login, ~30 API endpoints |
| Smart Contracts | 4–5 | All 4 contracts developed in Tact, unit tested, deployed to TON Testnet |
| Backend Integration | 6 | Laravel services, database migrations, API endpoints, Telegram bot commands |
| Frontend New Features | 7 | TON Connect integration, subscription dashboard, referral dashboard on web |
| Crypto Grid Bot | 8–9 | Crypto exchange connectors (Binance, KuCoin, Bybit), adaptive grid engine, AI signal layer |
| Forex & Stock Connectors | 10–11 | Forex connectors (OANDA, FXCM, MT5), stock connectors (Interactive Brokers, Alpaca), market-specific adapters |
| Grid Bot Completion | 12 | Risk management, backtesting engine (all 3 markets), monitoring dashboard |
| Testing | 13 | End-to-end testing across all components and all 3 markets, bug fixes |
| Launch | 14 | Mainnet deployment, grid bot production launch, soft launch monitoring |

Weeks 15–16 are reserved as a buffer for unexpected issues.

Note: Timeline assumes client provides timely access to server, codebase, API keys, and broker accounts (OANDA demo, Alpaca paper trading). Delays in client-side dependencies will extend the timeline accordingly.

# 9. Cost & Payment Terms

## 9.1 Project Cost

| Item | Amount |
| --- | --- |
| Total Project Cost | 2,750,000 UGX |

## 9.2 Payment Schedule

| Payment | Amount | When |
| --- | --- | --- |
| Payment 1 (40%) | 1,100,000 UGX | Before work begins |
| Payment 2 (60%) | 1,650,000 UGX | After successful launch (see Acceptance Criteria in Section 10) |

## 9.3 What's Included

All development work listed in Section 3 (Deliverables)

Testnet deployment and testing

Mainnet deployment

1 month of free post-launch support (see Section 13)

## 9.4 What's NOT Included

Third-party security audit (separate engagement, estimated $2,000–$10,000 USD)

Ongoing hosting costs (client's existing server used)

Exchange/broker API subscription fees (if applicable)

Forex broker account fees (OANDA, FXCM) and stock broker fees (Interactive Brokers)

TON blockchain gas fees for contract deployment (~2–5 TON, ~$10–$25)

Any work outside the scope defined in Section 2

# 10. Acceptance Criteria

"Launch" — and therefore the trigger for Payment 2 — is defined as all of the following being met:

| # | Criterion | How It's Verified |
| --- | --- | --- |
| 1 | Web platform loads at ai.serpocoin.io — all 12 sections accessible | Navigate every section in browser |
| 2 | Telegram Login works — user clicks "Log in with Telegram", lands on authenticated dashboard | Live test |
| 3 | Market data loads on web — prices, charts, whale alerts render correctly | Visual verification |
| 4 | All 40+ existing bot features are accessible on web (same data, same user) | Cross-check web vs. Telegram |
| 5 | All 4 smart contracts are deployed to TON Mainnet | Contract addresses provided, verified on-chain |
| 6 | Subscription flow works end-to-end: user pays SERPO → subscription activates for 30 days | Live test with real SERPO payment |
| 7 | Referral system works: shared link → referrer earns 50% of subscription payment | Balance verification |
| 8 | Fee Distribution splits correctly: 4% vault, 3% referrer | On-chain transaction verification |
| 9 | Collateral deposit and withdrawal works | Live test with real SERPO |
| 10 | All 8 new Telegram bot commands respond correctly | Manual testing of each command |
| 11 | TON Connect wallet connection works on website | Connect using Tonkeeper or MyTonWallet |
| 12 | Grid bot starts, executes trades, and stops on Binance (crypto) | Live test on Binance (can use testnet or small amount) |
| 13 | Grid bot starts, executes trades, and stops on OANDA (forex) | Live test on OANDA demo/practice account |
| 14 | Grid bot starts, executes trades, and stops on Alpaca (stocks) | Live test on Alpaca paper trading account |
| 15 | Grid bot monitoring dashboard shows P/L and active grid status across all 3 markets | Visual verification |
| 16 | Backtesting engine returns simulation results for crypto, forex, and stocks | Run backtest command and verify output |

# 11. Assumptions & Dependencies

| # | Assumption | Owner |
| --- | --- | --- |
| 1 | SERPO token is already deployed and operational on TON Mainnet | Client |
| 2 | SERPO token has sufficient liquidity on DeDust or STON.fi for price discovery | Client |
| 3 | Client provides access to existing server and Laravel codebase | Client |
| 4 | Client provides TON API key for blockchain queries | Client |
| 5 | Client provides exchange API keys for crypto grid bot testing (Binance at minimum) | Client |
| 6 | Client provides OANDA demo/practice account for forex grid bot testing | Client |
| 7 | Client provides Alpaca paper trading account for stock grid bot testing | Client |
| 8 | Client handles marketing, user acquisition, and community management | Client |
| 9 | Client provides timely feedback during development (within 48 hours) | Client |
| 10 | Users have access to TON-compatible wallets (Tonkeeper, MyTonWallet) | Users |
| 11 | Existing Serpo AI bot and website remain operational during development | Client |

# 12. Risks

| # | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| 1 | Smart contract vulnerability discovered after deployment | High — potential loss of funds | Thorough testnet testing; external audit recommended (not included in scope) |
| 2 | SERPO token has insufficient DEX liquidity | Medium — subscription pricing unreliable | Client to ensure liquidity before launch |
| 3 | TON network congestion delays transactions | Low — temporary user inconvenience | Retry logic and cached subscription status |
| 4 | Grid bot incurs trading losses | Medium — user dissatisfaction | AI signal layer pauses in trending markets; stop-loss protection; paper trading mode available |
| 5 | Exchange/broker API changes break grid bot connectors | Medium — requires maintenance | API version pinning; abstraction layer for easy updates |
| 6 | Forex/stock broker regulatory restrictions limit access in certain regions | Medium — some connectors may not work for all users | Document supported regions; OANDA and Alpaca have broad availability |
| 7 | MetaTrader 5 or Interactive Brokers API complexity causes delays | Medium — could extend forex/stock connector development | Use well-documented Python libraries (MetaTrader5 package, ib_insync); allocate buffer weeks |
| 8 | No users adopt the platform after launch | High — no revenue generated | This is a marketing/product risk, not a development risk. Developer is not responsible for user acquisition |
| 9 | Client delays providing access or feedback | Medium — extends timeline | Timeline will be extended day-for-day for client-caused delays |

# 13. Post-Launch Support

## 13.1 Free Support Period

Duration: 1 month from launch date

Included:

Bug fixes for delivered features

Minor adjustments to deployed contracts (parameter changes only — not logic changes)

Backend/frontend bug fixes

Grid bot connector fixes if an exchange or broker API changes during the support period

NOT included during free support:

New features or functionality not listed in Section 3

New exchange/broker connectors beyond the 8 delivered (Binance, KuCoin, Bybit, OANDA, FXCM, MT5, Interactive Brokers, Alpaca)

Design or UX changes beyond the delivered web platform

Performance optimization beyond original specifications

## 13.2 After Free Support Period

Ongoing support and maintenance will be billed separately at a rate to be agreed upon before the free period ends. If no agreement is reached, support ends after the free month.

# 14. Agreement

By signing below, both parties agree to the project scope, deliverables, timeline, cost, and terms described in this document.

## Developer

| Field | Detail |
| --- | --- |
| Name | Isaac Mukonyezi |
| Company | Tech Market Ug |
| Signature | _________________________ |
| Date | _________________________ |

## Client

| Field | Detail |
| --- | --- |
| Name | _________________________ |
| Company | Serpocoin Project |
| Signature | _________________________ |
| Date | _________________________ |

*This document constitutes the complete scope agreement for the Serpo AI Smart Contract & Grid Bot System project. Any changes to scope, timeline, or cost must be agreed upon in writing by both parties.*

Document End — Serpo AI Project Scope & Requirements Document v3.0